# Meeting Minutes

## For Doc Extractor Exercise

Meeting Title: Monthly Project Status Review Date: January 20, 2025 Time: 10:00 - 11:30 Location: Conference Room A, 5F / Microsoft Teams Hybrid

## ATTENDEES

| Name | Department | Role | Attendance |
| --- | --- | --- | --- |
| Taro Yamada | DX Promotion | Meeting Chair | In-person |
| Hanako Suzuki | IT | Technical Lead | In-person |
| Kenji Sato | Sales | Account Manager | Online |
| Yuki Tanaka | Finance | Budget Coordinator | Online |
| Akira Watanabe | Operations | Project Manager | In-person |

Absent: Misaki Ito (Customer Service) - on leave

## AGENDA

- Previous action item review

- Project Alpha status update

- Budget review Q4

- New project proposal discussion

- Any other business

## DISCUSSION SUMMARY

### 1. Previous Action Items Review

| # | Action Item | Owner | Status | Notes |
| --- | --- | --- | --- | --- |
| A1 | Complete vendor evaluation | Suzuki | Done | Selected TechConnect |
| A2 | Submit budget revision | Tanaka | In Progress | Due Jan 25 |
| A3 | Customer feedback analysis | Sato | Done | Report distributed |

### 2. Project Alpha Status

Current Status: On Track (Green)

- Phase 2 development: 85% complete

- Testing scheduled: February 1-15

- Go-live target: March 1, 2025

Issues Raised:

- Staffing concern: Need 1 additional engineer

- Decision: Approve contractor hiring for 3 months

### 3. Budget Review Q4

| Category | Budget | Actual | Variance |
| --- | --- | --- | --- |
| Personnel | ¥12M | ¥11.5M | +¥0.5M |
| Equipment | ¥5M | ¥4.8M | +¥0.2M |
| Services | ¥3M | ¥3.5M | -¥0.5M |
| Total | ¥20M | ¥19.8M | +¥0.2M |

Note: Services over-budget due to unexpected cloud costs. Offset by personnel savings.

### 4. New Project Proposal

Project Beta: Customer Portal Redesign

- Proposed by: Sato

- Estimated Budget: ¥8M

- Timeline: April - September 2025

- Decision: Approved for detailed planning phase

### 5. Any Other Business

- Office renovation: Schedule announced for March

- Training: Dify Kanade workshop confirmed for February

## ACTION ITEMS

| # | Action | Owner | Due Date |
| --- | --- | --- | --- |
| A4 | Submit contractor request | Watanabe | Jan 22 |
| A5 | Finalize budget revision | Tanaka | Jan 25 |
| A6 | Create Project Beta plan | Sato | Feb 5 |
| A7 | Book training room | Yamada | Jan 23 |

## NEXT MEETING

Date: February 17, 2025 Time: 10:00 - 11:30 Location: Conference Room A / Teams

Minutes prepared by: Taro Yamada Date: January 20, 2025